## Slide 1: Project Status Report
UWA | Exchange Unit Approval Process
10th September 2018

## Slide 2: Project Status Report UWA | Exchange Unit Approval Process
 | Weeks |  |  |  |  |  |  |  |  |  |  |  | 
Activities Weeks | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | Break | 9 | 10 | 11 | 12
Unit Nomination Form |  |  |  |  |  |  |  |  |  |  |  |  | 
Unit Approval Management System |  |  |  |  |  |  |  |  |  |  |  |  | 
Unit Equivalence Decision Form |  |  |  |  |  |  |  |  |  |  |  |  | 
Unit Approvals Database |  |  |  |  |  |  |  |  |  |  |  |  | 
Training, Testing and Documentation |  |  |  |  |  |  |  |  |  |  |  |  | 
Current
Sprint 1
End
Sprint 2
End
Sprint 3
End
Unit Nomination Form
Unit Approval Management System
Unit Equivalence Decision Form
Unit Approvals Database
Training, Testing and Documentation
Legend:
Not Started
Delayed
Completed
In Progress
Request form is implemented May be further modified for usability when implemented with full system | Mock-ups complete, needs to be validated with users Development started | Meeting with unit coordinator booked to define user flow |  | 

## Slide 3: Project Status Report UWA | Exchange Unit Approval Process
Components Overview
Unit Nomination Form
Unit Approval Management System
Unit Equivalence Decision Form
Unit Approval Management System

## Slide 4: Project Status Report UWA | Unit Nomination Form