**CITS3200 - Team J - Team Meeting - 17/09/2018 14:00-16:00**

Attendees:

* Josh
* Jason
* James
* Augustin
* Henry

Agenda:

* Collaborating Sprint 2.
* Staff Portal.
* Retrospective.

Meeting Notes:

* Staff Portal: Ability to hide/show completely (applications), Authentication, filter by faculty.
* Application Page (Staff): Authentication, modal, alert for unsaved changes, see precedence comment.
* Must require a login prompt before accessing the website (Authentication), new user story.
* If the press back on the website will the information be stored still? Probably the best solution would be an “Alert unsaved changes”.
* Submit app -> update DB.
* Exchange office staff gets allocated students.
* Staff should be able to filter through faculty in the staff portal?
* On the student application page if the faculty is not a registered user then we need to have a comment saying how to contact global office instead of the online page.
* Faculty support: Derived list of faculties from user, info for “not supported” faculties, add to a student application.
* Retrospective: Good, Bad, questions, ideas.
* Good: coding progress, Documentation, Deployment.
* Bad: progress on testing, scope creep, requirements, work distrubrution.
* Questions: Testing?, design of search page?
* Ideas: Better internal communication.

**Gus’ notes:**

Sprint 3 Goals:

* Staff Authentication - offers staff login with username and password.
* Edited Application modal alerts staff for unsaved changes.
* Staff Portal Inbox - staff view - ability to show/hide completed student applications.
* Staff Portal Inbox - filter by faculty.
* Staff Portal Inbox - login - “https://url/staff” - send request for login box for staff to login.
  + Henry: If they click on staff thing, get request to empty thing on backend - put controller w authorised attribute, un & pw, checks if ok, then sends a response.
* Upon Student Application Submission - update the D.B.
* Definition of unit set = ex unit set + uwa unit set + unit level + context + equivalence (approved/pending).
  + H: If A selects unit X, B selects unit X, B’s precedent is A’s case. If C selects unit X, C’s precedent is A’s case.
* Staff are allocated Students staff have sticky note with student numbers, then enter semicolon separated into the application list search.
* If faculty not supported contact global office.
* Faculty Support
  + Derive list of faculties from user - csv page.
  + Information for “not supported” faculties. If not supported contact global office.
  + Add to Student Application

Worked on the sprint 2 deliverables.

Roles for Sprint 3

J: Team Code exploration on weekend

H: Mithril documentation is very good